Project Sprint Planning Notes

Team: up-sep

Sprint: 1

Date: 11/8/2021

Attended:

Scrum Master: Timothy Tran

Product Owner: MD

Development team: Nandini Nair, Victoria kokurin, noel matthews, kyriece dam

1. Goal

*To establish a good base as a foundation to build iterative features in later sprint, such as database implementation, necessary core frameworks. In regards to immediate features that were provided, we will be focusing on user registration and login and the differentiation between user types.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

Graphical user interface, text, application, email

Description automatically generated

The main vision of what the group is planning towards the end of the sprint, is a functioning website with a functioning login and register feature, one that allows for a differentiation of regular user, publisher and admin. Admin would be led to a rudimentarily built but different page to the landing page of a user and publisher.The differentiation would be reflected both by the welcome page and it’s status on the SQL database.

1. Estimation in story points

|  |  |  |
| --- | --- | --- |
| User story | effort | justification |
| As an unregistered website user I want to register as a regular user so that I can have an account. | 3 | Is a check and an addition to the SQL database, therefore relatively simple |
| As an unregistered website user I want to register as a publisher user so that I can add new titles. | 3 | Like the previous topic, will require a button indicating a new book and is build on top of the previous story. |
| As admin user I want to approve every requested publisher account so that I can verify the validity | 6 | Will require logic that is for requests and approvals requiring a new page unique to this feature. |
| As a registered user I want to log into the website so that I can have a personalised experience | 2 | Checks the SQL database to let the user in, similar to registration |
| As an admin I want to log into the website so that I can keep it running smoothly | 2 | Checks the SQL and leads to a different dashboard, dashboard implementation isn’t currently intended to be functional. |
| As a publisher user I want to log into the website so that I can see the publisher dashboard | 2 | Checks the SQL similar to the last 2 user stories, just a unique dashboard of 1 of 3 that isn’t intended to be immediately functional |