Project Sprint Planning Notes

Team: up-sep

Sprint: 2

Date: 24/8/2021

Attended:

Scrum Master: Timothy Tran

Product Owner: MD

Development team: Nandini Nair, Victoria Kokurin, Noel Matthews, Kyriece Dam

## 1. Things That Went Well

*We got most of the code up and running and it even connects to the database. Out group was also very steady in terms of communication and helped each other when there were difficulties with the project.*

## 2. Things That Could Have Gone Better

*During the weekly milestone check-ups, we could have been more organised in the way we presented what each member did. Some of us didn’t do anything that could be demonstrated in the same way that front-end or some back end could be.*

## 3. Things That Surprised Us

*We were surprised that the base code was being frequently updated in the tutor’s github even though we were constantly working on the first version of the code to get it running. Some user stories were also harder to do since we had spent so long to get the backend working.*

## 4. Lessons Learned

*We learnt that we should simultaneously make different features instead of all of us working on one feature at a time. We also learnt that we should stick to the code we already have since we have it up and running.*

## 5. Final Thoughts

We should keep working on the code that we had since the beginning instead of looking at the new versions. Individual members of the group should work on different features at a time so that we have a more complete version of the product at the end of the sprint.